Test Summary Report

Project Name: VoiceToText AI Web Application

Project Type: Web Application (SaaS)

Tester: Bhagyadhar Bhoi

Testing Type: Manual Testing

Testing Duration: 3 Days

Environment:

- OS: Windows 11

- Browsers: Chrome, Microsoft Edge, Firefox

- Responsive Devices: iPhone SE, Samsung Galaxy S20 Ultra

1. Objective

The objective of this testing activity was to validate the functionality, usability, and reliability of the VoiceToText AI web application by executing manual test cases, identifying defects, and verifying application stability through regression testing.

2. Scope of Testing

The following modules were tested:

- Landing Page

- User Registration

- Login & Logout

- Voice Recording

- Speech-to-Text Conversion

- AI Enhance

- Note Management (Create, Edit, Delete)

- Search

- Dashboard

- Contact Page

- Responsive UI

3. Testing Performed

- Functional Testing

- Smoke Testing

- Regression Testing

- Exploratory Testing

- UI Testing

- Cross-Browser Testing

- Responsive Testing

4. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases Designed | 19 |
| Total Test Cases Executed | 19 |
| Passed | 16 |
| Failed | 3 |
| Execution Rate | 100% |

5. Defect Summary

| Severity | Count |
| --- | --- |
| Critical | 2 |
| High | 4 |
| Medium | 6 |
| Low | 3 |
| Total Defects | 15 |

6. Major Defects Identified

- Audio upload failed during speech transcription.

- Auto-save was not working, causing loss of unsaved notes.

- Duplicate account registration was allowed without email validation.

- Search results did not consistently match the entered keywords.

- AI Enhance feature did not process long notes correctly.

7. Regression Testing

Regression testing was performed after validating reported defects. Core functionalities including authentication, transcription, note management, AI Enhance, search, and responsive UI were re-tested. No new critical issues were identified within the tested scope.

8. Deliverables

- Test Scenarios

- Test Cases

- Bug Reports

- Screenshots

- Screen Recordings

- Test Summary Report

9. Conclusion

A total of 19 manual test cases were executed across the key modules of the VoiceToText AI web application. 15 defects were identified and documented, including 2 critical defects and 1 security-related issue. Regression testing confirmed that the tested features were stable after verification. The project demonstrates practical experience in manual testing, defect reporting, and quality assurance for a SaaS web application.